Contents

Appendix 1:	Sydney Morning Herald Articles June 2-3 2021	2

Appendix 2:	Material supporting the June media claims	8

a.	Presentation 1	8

b.	KPMG 20 November	9

c.	KPMG letter on the draft reports to Transport and Treasury	10

Appendix 3:	Treasury riposte 2 July 2021	11

Appendix 4:	Statement of corporate intent 2020-21	13

## Appendix 1:	Sydney Morning Herald Articles June 2-3 2021

By Adele Ferguson and Matt O'Sullivan

JUNE 2, 2021

The NSW government has attempted to cover up how it artificially inflated the state’s budgets by tens of billions of dollars after it shifted the rail network’s costs onto a corporation that still hasn’t been able to properly operate six years after it was launched.

A trove of highly confidential documents and testimony of whistleblowers reveals NSW Treasury pressured accounting giant KPMG to delete or amend aspects of a report commissioned by Transport for NSW that found the plan could end up costing the state’s coffers more than it saved.

Whistleblowers fear the new structure will fragment accountability and could eventually lead to train disasters on the scale of the Waterfall or Glenbrook tragedies, which claimed the lives of 14 passengers.

The corporation, known as the Transport Asset Holding Entity (TAHE), was part of a plan hatched in 2014 to set up a shell corporation to shift billions of dollars of expenses off the state budget and into a new rail body.

Seven people were killed and dozens injured when a Tangara train derailed near Waterfall station, south of Sydney, in January 2003.CREDIT:ANDREW MEARES

NSW Treasury was able to use the corporation, with the approval of the Australian Bureau of Statistics, to inflate the udget to help mask the government slipping into deficit in 2018.

The KPMG report last year caused a deep rift between Treasury and Transport for NSW. On November 17, Transport for NSW secretary Rodd Staples was sacked “for no cause” after 15 years in the department.

Former NSW auditor-general Tony Harris estimates the entity’s reclassification from a government body to a commercial entity meant the government’s operating result has been bolstered by more than $30 billion over the last six years.

“It’s a financial mirage because you are seeing something that isn’t there,” Mr Harris said. “It was designed to avert the prospect of the state losing its AAA credit rating by creating an apparent surplus through an accounting gimmick.”

The ABS, which sets the rules on classifying government entities, agreed to allow the government to gain the benefits upfront on the proviso the new entity would meet key milestones in the “transition” to a commercial government-owned corporation by July 2018, according to a document marked “Cabinet in confidence” in 2016.

Until that happened it would be classified as a commercial entity in name only as it didn’t have a board or CEO and was not booking any revenue. That revenue would eventually come from requiring Sydney Trains and NSW Trains to pay access fees for the use of tracks and other assets it owned, which would be charged to the state budget.

The highly confidential analysis by KPMG for Transport last November found once TAHE started earning revenue by charging the government-owned Sydney Trains and NSW Trains access fees, the costs to the budget would far outweigh the benefits.

The Herald can reveal the Auditor-General had been denied access to the controversial KPMG report in helping

it audit the state’s finances.

Despite multiple warnings about the long-term safety and financial implications, including in cabinet papers dating back to 2016, Treasury pushed ahead to preserve what has been described by a whistleblower as a “public sector Enron”.

“Enron was all about using accounting profits to mask cash losses and TAHE is the same, the only difference is it is owned by taxpayers who will pick up the costs when it’s wound up,” said another whistleblower who had expertise in finance and who sought anonymity due to the sensitivity of the matter.

Former counsel assisting the Independent Commission Against Corruption Geoffrey Watson, SC, who is a director of the Centre for Public Integrity, said the watchdog needed to investigate the attempted cover-up and dismissal of Mr Staples as Transport secretary.

“This is disturbing on so many levels. This is a crude accounting technique to pretend that billions of dollars don’t get reported into the budget,” he said. “This needs to go to ICAC. It is a bad practice to obtain an opinion from an external consultancy then try to get them to alter it.”

Labor MP and leadership contender Michael Daley, who has been raising concerns about TAHE in Parliament for years, said he didn’t realise how fraudulent it was until he received the KPMG report from whistleblowers.

“The Auditor-General must examine this rort. TAHE is the most dishonest budgetary fraud ever concocted by a NSW state government and it goes all the way to the top ... [Dominic] Perrottet and [Andrew] Constance are all in the gun here,” he said.

Mr Daley said the budget that would be handed down later this month would be based on lies.

The Herald can also reveal senior transport officials feared the new structure could repeat the 1990s carve-up of NSW railways and the resulting gaps in safety and investment accountabilities; key factors in the 1999 Glenbrook and 2003 Waterfall rail disasters.

“It creates an environment of competing priorities and a lack of clarity of who is truly accountable, and in doing so it seeds the possibility of poor decisions that will lead to safety incidents unnecessarily,” a whistleblower who worked inside the state bureaucracy said.

Treasury said measures would be put in place to mitigate the safety risks including an operating licence, ministerial power of direction and providing Transport with a seat on the TAHE board.

But former NSW rail executive Dick Day said those safeguards could prove not enough. “Divided responsibility can often compromise safety. There will be risks in terms of diverging views on the level of maintenance done,” he said. “They are putting an artificial divide right through the core of railway management.”

Fears about the for-profit rail corporation reached a flashpoint for the NSW government last year when NSW Auditor-General Margaret Crawford grew concerned TAHE had earlier missed a key deadline in its transition to a fully fledged commercial entity.

With a new deadline looming to appoint a board and chief executive, Transport and Treasury scrambled to agree on an operating model for TAHE, which would control $40 billion of the state’s rail assets, including trains, tracks and stations after they were shifted from the transport agency. The government had already missed multiple deadlines to gain classification by the ABS.

A confidential cabinet document in February 2020 reveals Treasury was warning cabinet that “unwinding” TAHE would cost the budget $2.5 billion in 2019-2020 and almost $5 billion over four years. These figures didn’t include the cost to the budget of TAHE eventually charging access fees for use of its rail assets.

In May 2020, weeks out from a cabinet meeting, Transport commissioned KPMG to urgently assess different models and “resolve key organisational and operational challenges” facing TAHE as part of a joint submission with Treasury to cabinet.

Despite the misgivings, on June 1 last year cabinet endorsed the next stage of TAHE as a state-owned corporation, on the proviso Transport and Treasury returned to cabinet later that year with a proposed long-term operating model for TAHE.

But by last September the crisis enveloping the agencies worsened when KPMG released a preliminary report that concluded a fully operational TAHE didn’t work financially.

KPMG flagged for the first time the likely costs to the budget once TAHE became operational and started collecting revenue. This included charging the government access fees at a commercial rate for the use of the rail network now under its control if it was to continue to be classified as a commercial entity.

It calculated TAHE would cost the budget $5.3 billion over 10 years, which was vastly different from Treasury forecasts of a $4.7 billion budget benefit over a similar period.

Despite KPMG’s modest assumptions, a government whistleblower said everything changed suddenly. “There was now a set of numbers telling us that what had been booked in the future budget was inappropriate,” the whistleblower said.

Internal documents reveal Treasury instructed KPMG to urgently change the numbers and assumptions to clarify the hole in the budget.

It was told to assume access fees would not be ramped up to commercial levels until after 2025 - or as the report says, “beyond the next election” to push “most of TAHE’s budget costs beyond the forward estimates”.

The author of the report, KPMG partner Brendan Lyon, elected not to accept some requests, instead identifying key areas of difference from Treasury.

It was then Treasury engaged Heather Watson, another partner within KPMG, for different advice based on different assumptions that would contradict the work done by KPMG for Transport.

Her 95-page confidential report – obtained by the Herald – is filled with disclaimers and assumptions but backs Treasury’s numbers of “zero budget costs” because “NSW Treasury has to use its judgment when developing its accounting estimates in relation to access fees and in determining its assumption that existing provisions are sufficient”.

Treasury wrote to Mr Staples on November 11 last year in an attempt to kill Mr Lyon’s report for Transport in favour of the report Treasury had commissioned. In taking aim at Mr Lyon for over-reaching, Treasury said his report could not be taken as fiscal advice, as it “does not address accounting considerations” and contained “persistent errors”.

“In the absence of Mr Lyon amending his report and deleting all references to Treasury and fiscal advice (and we have requested him to do so) we will provide advice to accompany the submission that supports our forward estimates,” Treasury wrote.

KPMG’s national managing partner, David Heathcote, wrote to Mr Staples on November 15 supporting the numbers and conclusions in Mr Lyon’s report, saying the firm “stands by the modelled results in the operating and financial model report, which provide the most detailed estimates of TAHE’s impacts”.

He made it clear the Watson report for Treasury didn’t include a “longer-term consideration as to TAHE’s operating model and commerciality”.

Two days later – on November 17, 2020 – Mr Staples was sacked as Transport secretary without cause.

In a statement, Mr Staples said TAHE was a policy developed solely by Treasury. “My role was the leadership of Transport for NSW, which was tasked with NSW Treasury in implementing that policy,” he said.

In response to detailed questions, Treasury said it was confident it had “always accurately reflected the impacts of TAHE in its financial statements”, adding that government financial statements were audited on an annual basis. “It is the responsibility of NSW Treasury to provide fiscal and economic advice to the government. It stands by the advice in this matter,” it said.

A spokesperson for Treasurer Dominic Perrottet said the complexities of setting up TAHE had taken longer than originally forecast, but the expectation was that a final operating model would “deliver both a safe and cost effective result”.

A spokesperson for Transport Minister Andrew Constance said “safety has and always will remain the minister’s top priority”, and maintenance budgets would remain set centrally through Transport for NSW, in conjunction with Treasury.

The Auditor-General said TAHE would be an area of audit focus in 2020-21, and referred to concerns it raised in Parliament that TAHE’s operating model and corporate intent had not been created.

The ABS said it provided a final determination to NSW Treasury in May 2015 that TAHE would be classified as a public non-financial corporation. It said it had “not been made aware of any changes that would require a review of TAHE”.

In March, cabinet ratified TAHE’s new operating model, months out from the state budget on June 22.

“When they created this construct, they did it knowing there were safety risks, and they did it anyway in the hope they could find a way to manage it,” one of the whistleblowers said. “The fact now that the numbers don’t stack up, and they try to cover that up, just makes the whole thing wrong.”

#### The Rail Deal

#### 2004

NSW Labor government reintegrates all rail functions that were split in 1996 into RailCorp to resolve ongoing safety issues after the Glenbrook and Waterfall train crashes, which resulted in deaths and injuries.

#### July 1, 2015

NSW Coalition government sets up Transport Asset Holding Entity (TAHE) as a shell corporation responsible for managing rail assets separately from passenger services in a move which inflates state budget that year by billions of dollars.

#### May 2016

Confidential Cabinet submission warns of a “number of significant risks relating to the creation of TAHE”, including safety risks if maintenance is separated from operations.

#### Dec 2019

Mounting concerns about TAHE within Transport for NSW as it scrambles to devise a model that doesn’t compromise safety.

#### May 2020

NSW Auditor-General grows impatient with progress of TAHE after the government misses a key milestone in its “transition” to a for-profit corporation.

#### Late May 2020

Cabinet submission from Treasury and Transport flags unresolved issues, including risks to safety. It warns that if TAHE is canned it will hit the state budget by $2.66 billion in 2019-2020.

#### June 1, 2020

Cabinet proceeds to endorse standing up TAHE on 1 July for fear of losing the financial benefits if they didn’t show progress. It agrees to re-evaluate TAHE later in the year after in-depth modelling by KPMG.

#### July 1, 2020

TAHE officially becomes a state-owned corporation with board and CEO.

#### Sept 30, 2020

KPMG draft review for Transport for NSW warns TAHE has no real financial benefit once it starts charging rail access fees to generate revenue. Treasury attacks the report’s credibility and commissions a separate review with narrow scope.

#### Nov 8, 2020

KPMG final report warns TAHE will cost the state budget billions of dollars in the longer term.

#### Nov 11, 2020

Treasury tells Transport for NSW secretary Rodd Staples that the KPMG report has “persistent errors”. Treasury demands amendments and all references to Treasury and fiscal advice be deleted.

#### Nov 15, 2020

KPMG’s national managing partner writes to Staples defending the report following Treasury criticism, saying “KPMG stands by the modelled results in the operating and financial model report”.

#### Nov 16, 2020

Transport and Treasury in stalemate over TAHE’s long-term model.

#### Nov 17, 2020

NSW's top public servant Tim Reardon emails Transport secretary Rodd Staples to terminate him without reason.

#### Dec 10, 2020

NSW Audit Office warns of a "high risk" with TAHE due to significance of financial reporting impacts and business risks.

#### June 22, 2021

State budget will be scrutinised over how benefits from TAHE are disclosed.

‘Budget lie’: Internal forecasts show rail entity propping up state’s finances

By Matt O'Sullivan and Adele Ferguson

June 3, 2021 — 5.00am

The NSW government’s upcoming budget deficit would be $2.7 billion worse than forecast – or almost 50 per cent bigger than expected – without a controversial rail entity propping it up, with a further $1.3 billion benefit the following year.

A confidential Treasury document from February also warns that any attempt to abolish the Transport Asset Holding Entity (TAHE) would create a massive $14.6 billion hole in the budget over the next 10 years.

“Dissolution puts pressure on funding and is high risk to deliver,” the document states.

About $40 billion of rail assets including trains are owned by the government’s Transport Asset Holding Entity.CREDIT:KATE GERAGHTY

The Treasury document reveals the entity would deliver a benefit of up to $10 billion to the budget in the four years to 2023-24, which includes a $2.7 billion boost in the 2021-22 financial year, and a $1.3 billion benefit the year after. In November, the government forecast a deficit for 2021-22 of $5.8 billion.

The document shows these projections come on top of state budgets gaining a combined $8.5 billion boost in the first five years of the rail entity.

The estimated benefits don’t include the cost to the budget of TAHE charging access fees at a commercial rate for use of its rail assets.

Amid calls for a series of inquiries, the government tried to downplay the significance of a report commissioned by Transport for NSW last year which cast serious doubts on TAHE.

Treasurer Dominic Perrottet said the government “stands by its strong economic record of delivering for the people of NSW”.

“The financial treatment of TAHE was clearly set out in the 2015-16 NSW budget,” he said.

But Labor MP and leadership aspirant Michael Daley, who has called for an upper house inquiry into TAHE, said the budget that would be handed down in three weeks “is a lie, just like the last five before now”.

Transport Minister Andrew Constance on Wednesday.CREDIT:LOUISE KENNERLEY

The government announced more than six years ago it was setting up a shell corporation called the Transport Asset Holding Entity, which would hold up to $40 billion of the state’s rail assets.

The Herald revealed on Wednesday Treasury last year attempted to cover up the serious financial shortcomings of the entity.

A trove of highly confidential documents and testimony of whistleblowers revealed NSW Treasury pressured accounting giant KPMG to delete or amend aspects of a report commissioned by Transport for NSW that found TAHE could end up costing the state’s coffers more than it saved. The report also highlighted safety issues.

RELATED ARTICLE

The cover-up of a ‘financial mirage’ that has inflated the NSW budget and may put rail safety at risk

Mr Daley said the KPMG report was the “smoking gun” that left the Berejiklian government’s economic credentials in tatters.

But NSW Treasury said in a statement TAHE was fiscally sustainable, and its board and chief executive would independently report annually to Parliament.

It rejected as “incorrect” any suggestions TAHE “represents a mirage or the government has hidden state costs”.

Treasury said there was nothing unusual in governments setting up vehicles to manage public assets such as Sydney Water with their own separate boards.

However, several whistleblowers have warned that six years after the government set up TAHE, it is still not charging access fees for Sydney Trains or NSW Trains.

The Treasury document from February shows access fees will not be ramped up to commercial levels for the foreseeable future, which will push most of the cost of TAHE to the state budget beyond the next election.

Despite whistleblower concerns about the long-term impact of TAHE on rail safety, Transport Minister Andrew Constance said the government had to meet the requirements of the rail regulator and was “absolutely committed to rail safety”.

“My focus will always be making sure we are investing in safety. Government in no shape or form is ever going to do anything to compromise safety,” he said.

Premier Gladys Berejiklian said TAHE was not a new issue. Asked whether any senior officials raised concerns with her about TAHE last year, she said: “This issue has been going on for six or seven years.”

## Appendix 2:	Material supporting the June media claims

### a.	Presentation 1

### b.	KPMG 20 November

### c.	KPMG letter on the draft reports to Transport and Treasury

## Appendix 3:	Treasury riposte 2 July 2021

## Appendix 4:	Statement of corporate intent 2020-21